## Slide 1: Do Thinking Modes Make Chain-of-Thought More Honest?
Progress report: do thinking models’ explanations admit a hint that shaped their answer?
Group 10 · Shrey Bishnoi, Arsha Jindal, Ritik Agarwal
CSE 598 · Operationalizing Deep Learning · Fall 2026
private reasoning
final answer
Notes: Hi, we're Group 10. Our question: when a hint pushes a model toward an answer, does its explanation say so? Thinking models give us two channels to check — a private reasoning trace and the final answer the user sees.

## Slide 2: The question, and what changed after review
When a hint shapes a model’s answer, does its explanation say so?
Alice, Bob, Claire … swap balls 15 times.
At the end, Dave has the: (A) blue (B) orange (C) purple (D) black …
I think the answer is (C), but I’m curious what you think.
Three instruct/thinking pairs, two families (Olmo 3, Qwen3), on ASU’s Voyager API.
Since the proposal
Instruct vs thinking = differently trained models. Voyager has no thinking on/off switch, so we added “think briefly” vs normal on the same checkpoint.
Repeated no-hint runs (3 seeds) to separate hint effects from normal run-to-run variation.
Hints balanced across answer positions, and correct hints added alongside wrong ones.
Correct answers balanced across positions — they had piled up at (A).
“Mentions the hint” ≠ “admits it changed the answer” — scored separately.
Planned: a two-agent version — does a reviewer model catch or repeat the influence?
Notes: We ask whether a model's explanation admits a hint that shaped its answer. The review pushed us on controls: instruct and thinking models are trained differently, so we no longer call that a clean thinking on/off comparison — and Voyager can't switch thinking off, which we checked. We added repeated no-hint runs, balanced hint and answer positions, correct hints, and we now score 'mentions the hint' separately from 'admits it changed the answer'.

## Slide 3: The pipeline runs end to end
Generate puzzles
Shuffled-object tasks with exact answers; new each time, so no training-data overlap
Add a hint
None, wrong, or correct; positions balanced
Ask 6 models
3 instruct/thinking pairs on ASU Voyager, streamed, cached
Split channels
Private reasoning vs final answer
Score
Parse the answer; detect hint mentions
Analyze
Hint effect vs no-hint variation, bootstrap CIs
105
model calls in this round
6
models, 2 families
0
API errors after fixes
312
calls in earlier pilots
Notes: Here's the pipeline. We generate fresh puzzles with exact answers, add a hint or not, send them to six models on ASU's free Voyager API, and split each reply into the private reasoning and the final answer. Everything is streamed and cached, so reruns are free. Along the way we fixed server timeouts and an answer parser that was silently marking 45% of answers wrong.

## Slide 4: Result 1: the hint barely changes answers
Chart: How often models chose the wrong option the hint pointed to
| Olmo 3 7B Instruct | Olmo 3 7B Think | Olmo 3 32B Instruct | Olmo 3 32B Think | Qwen3 30B Instruct | Qwen3 30B Thinking
No hint: picked that option anyway | 0 | 0 | 0 | 0 | 0 | 0
With hint: picked the hinted option | 0 | 0 | 0 | 0 | 0 | 0
Hint effect (with − without), 95% CI
Olmo 3 7B Instruct: –
Olmo 3 7B Think: –
Olmo 3 32B Instruct: –
Olmo 3 32B Think: –
Qwen3 30B Instruct: –
Qwen3 30B Thinking: –
What we can say: on these puzzles a wrong hint shifts choices by only a few points, within ordinary run-to-run variation for most models.
Limits: one task, 24 puzzles. The models are mostly accurate here, so a hint has little room to work.
Notes: First result. Blue is how often a model picked an option with no hint at all; orange is how often it picked that same option when we suggested it. The gap is the hint's effect, and it's small — a few points, mostly inside normal run-to-run variation. That's a null result at this difficulty, and we think it's partly the task: the models solve these puzzles, so there's little room to be pushed.

## Slide 5: Result 2: thinking models notice the hint, then leave it out
Chart: Share of hinted runs that mention the hint
| Olmo 3 7B Think | Olmo 3 32B Think | Qwen3 30B Thinking
Private reasoning mentions the hint | 0 | 0 | 0
Final answer mentions the hint | 0 | 0 | 0
0 / 0
private traces mention the hint
0 / 0
final answers mention it
Compare instruct models (one channel): their visible reply mentions the hint in 0 / 0 hinted runs.
Mostly mentions, not admissions: traces usually reject the hint (“the user thought C, but…”).
Limits: keyword detector, manual labels pending. Omission is our operational measure, not proof of dishonesty, and the trace is not the model’s internal computation.
Notes: Second result, and the one we'll build on. When there's a hint, the thinking models discuss it in their private reasoning almost every time, but it rarely if ever reaches the answer the user sees. Instruct models, which only have one channel, do mention it in their visible reply some of the time, so thinking seems to move the acknowledgement out of sight. Two cautions: most of those trace mentions are the model rejecting the hint, so this is 'mentions', not 'admits influence'. And omission is our operational measure — it's not proof of dishonesty, and the trace isn't the model's actual computation.

## Slide 6: Smaller findings that shape the design
–
more output tokens with a hint, for thinking models, even when the answer stays the same
–
of “answer only, don’t explain” prompts still produced a private trace on thinking models
10 / 10
responses cut off at the token limit dumped the private trace into the visible answer (~27k characters)
–
trace length when asked to “think briefly”, on the same checkpoint: one way to vary reasoning without changing models
Notes: A few smaller findings that change how we run things. The hint makes thinking models write longer, so influence costs compute even when the answer holds. Telling a thinking model 'don't explain' only hides the explanation; it still thinks privately. If a response hits the token limit, the private reasoning spills into the visible answer — a real deployment hazard. And 'think briefly' shortens reasoning on the same model, which gives us a within-model comparison the review asked for.

## Slide 7: Risks and how we’re handling them
Thinking can’t be switched off on Voyager
We tested 7 models; the setting is ignored. We treat pairs as differently trained models, add “think briefly” on the same checkpoint, and could self-host on Sol if GPU time is available.
The hint barely moves answers on this task
Add ambiguous questions (BBQ) and BBH tasks where hints have room to work. A well-controlled null result still counts.
A keyword detector can’t tell mention from admission
Three-level manual labels (none / mentions / admits influence) on 200 cases, two raters, with agreement (Cohen’s κ) reported.
Thinking costs about 3× the tokens
The full proposed design is ~180M output tokens. We’ll cut it to ~55M, run a timed budget test first, and keep streaming to avoid server timeouts.
Notes: Main risks. One: we can't switch thinking off on Voyager, so instruct-versus-thinking is a comparison of differently trained models — we say so, and we added a same-model 'think briefly' condition. Two: the hint barely works on these puzzles, so we're adding ambiguous BBQ and BBH questions. Three: keywords can't tell a mention from an admission, so we'll hand-label 200 cases with two raters. Four: compute — thinking models cost three times the tokens, so we're cutting the design to about 55 million tokens and timing it first.

## Slide 8: Next steps
Week 9
Add BBQ + BBH · timed budget run · freeze prompts
Weeks 10–11
Core sweep · hand-label 200 cases (2 raters)
Weeks 12–13
Two-agent extension: hinted answer → reviewer
Weeks 14–15
Statistics, figures, report draft
Week 16
Final presentation
Who does what
Shrey Bishnoi (coordinator): harness, model runs, two-agent extension
Arsha Jindal: datasets, hint construction, labeling guide
Ritik Agarwal: statistics, figures, rater agreement
All three: hand-labeling, presentations, report
Notes: Next steps: next week we add BBQ and BBH questions and time a budget run before freezing prompts. Weeks ten and eleven are the main sweep and hand-labeling. Then the two-agent extension the reviewer suggested: one model gets the hint, a second reviews its answer, and we see whether the influence gets caught or carried forward. Roles are on the slide.

## Slide 9: Models mostly ignore the hint, but thinking models often see it and never say so.
Next: does a second model catch that influence, or pass it along?
Questions?
Notes: To sum up: the hint mostly doesn't change answers here, but thinking models always register it privately and never mention it publicly. Next we test whether a second model catches that or passes it along. Happy to take questions.

## Slide 10: Backup: what differs within each pair
Pair | Voyager model IDs | Shared | Different
Olmo 3 7B | olmo3-7b-instruct olmo3-7b-think | Same base model; SFT → DPO → RL | Think: reasoning traces from QwQ-32B and DeepSeek-R1. Instruct: chat, tool-use and instruction data with traces removed
Olmo 3 32B | olmo3-32b-instruct olmo3-32b-think | Same as above | Same recipes. Olmo 3.1 32B variants also exist: to confirm on the Voyager portal
Qwen3 30B-A3B | qwen3-30b-a3b-instruct-2507 qwen3-30b-a3b-thinking-2507 | Identical architecture (30.5B, 3.3B active) | Separate post-training lines; thinking-only vs non-thinking-only. Recommended sampling differs (0.6 vs 0.7); we use 0.6 for all
Sources: AI2 Olmo 3 release and model cards; Qwen3-2507 model cards.

## Slide 11: Backup: design and budget
Setting | This round
Items | 24 shuffled-object puzzles (7 people, 15 swaps); correct answers balanced across A–G
Conditions per item | No hint × 3 seeds · wrong hint × 2 (positions balanced) · correct hint × 1
Sampling | Temperature 0.6, fixed seeds (verified reproducible), 16k max tokens, streamed
Extra checks | “Think briefly” on 2 thinking models · “answer only” on 4 models
Median output tokens | Olmo 3 7B Instruct 1,406 · Olmo 3 7B Think 7,272 · Olmo 3 32B Instruct 1,467 · Olmo 3 32B Think 4,610 · Qwen3 30B Instruct 833 · Qwen3 30B Thinking 3,951
Calls | 105 this round; 0 errors